LIGHTHIEF CYPRUS LTD 12-Month Operating Plan — BESS O&M and PV O&M Growth Marketing · Staffing · Payroll · Office & Warehouse · Cashflow

| Document Reference: | LCY-PLAN-2026-002 |
| --- | --- |
| Date Prepared: | 11 August 2026 |
| Plan Period: | 1 September 2026 – 31 August 2027 (12 months) |
| Prepared For: | Dr. Arkadiusz Sybaris (Founder & CEO / UBO) and Michael Shapiro |
| Prepared By: | Lighthief Cyprus Ltd — Alexander Papacosta, Cyprus Director |
| Classification: | INTERNAL — CONFIDENTIAL — Not for external distribution |
| Status: | DRAFT — for review and sign-off |

Executive Summary

This plan sets out how Lighthief Cyprus Ltd grows its two recurring-revenue service lines — BESS O&M/LTSA and PV O&M — over the 12 months from 1 September 2026 to 31 August 2027. BESS O&M growth is anchored on the Esperia Energy (Dino Constantinou) / Galascope confirmed order and the conditional Timotheos Timotheou / Lampros Andreadis / Spanercom (Anarita) pipeline extension, plus the standalone Aeolian Dynamics client. PV O&M growth targets commercial & industrial (C&I) sites of any size and residential systems of 20 kWp or larger only — small residential rooftop (<20 kWp) is explicitly excluded from this plan's O&M sales motion.

The plan is deliberately conservative on revenue timing: BESS O&M/LTSA billing only starts once a park reaches PAC (Galascope 1+2 target 31 Jan 2027), so the first 5 months are pure ramp-up cost. The resulting cash requirement is designed to be funded from EPC margin already earned on the same batches — not from new external capital — consistent with the approach set out in the 2026 OPEX plan.

| Metric | Value | Metric | Value |
| --- | --- | --- | --- |
| Plan period | 12 months | PV O&M target segment | C&I + resi ≥20kWp |
| BESS O&M base case MWh (confirmed) | 30 MWh | PV O&M new contracts targeted | 3 |
| BESS O&M upside MWh (+ conditional) | +90 MWh | Field/O&M headcount added | +4 |
| Total 12-mo growth OPEX | ≈€549,000 | Total 12-mo O&M/PV-O&M revenue | ≈€114,000 |
| Net cash requirement (12 mo) | ≈€435,000 | Covered by EPC margin available | up to €1.16M |
| Marketing budget (12 mo) | ≈€84,000 | Warehouse net cost (from Oct26) | €4,000/mo |

Figures are modelled from lib/portfolio-data.ts (SSOT, Aug 2026), the 2026 OPEX plan, team-data.ts and the sales growth plan. BESS O&M “upside” depends on Timotheos (50%), Lampros (50%) and Spanercom (85%) signing — see §2.

1. Scope & Strategic Objectives

Four objectives for the 12-month period, agreed for sign-off by Dr. Sybaris and Mr. Shapiro:

BESS O&M/LTSA: stand up the field team and back-office ahead of Galascope 1+2 PAC (target 31 Jan 2027, 30 MWh), and be ready to absorb the Timotheos/Lampros/Spanercom extension (+90 MWh) if/when those EPCs sign.

PV O&M growth: grow beyond the existing Spanercom contract (€56,400/yr) by signing 3 new C&I or residential ≥20kWp O&M contracts in the 12 months, using the ECO/SILVER/GOLD package model.

Marketing: fund enough spend to keep both pipelines full — BESS curtailment/retrofit leads for existing CERA licensees, and a new C&I/large-residential PV O&M campaign that explicitly excludes small residential rooftop.

Staff, payroll & premises: grow headcount from 5 to 9–10 in step with confirmed demand (not ahead of it), keep payroll on the existing SSOT cost model, and resolve the office/warehouse footprint question raised in the July 2026 rental due-diligence pack.

This is an internal operating plan, not an investor document — it does not repeat CIF, margin-% or quotation-reference detail from client-facing proposals.

2. Market & Pipeline Overview

2.1  BESS O&M — Esperia/Galascope (Dino), Timotheos pipeline, standalone

| Client / Batch | Parks | MWh | Status | PAC Target | O&M Start |
| --- | --- | --- | --- | --- | --- |
| Galascope 1+2 (Esperia — Dino Constantinou) | 2 | 30.0 | Confirmed | 31 Jan 2027 | Feb 2027 — base case |
| Timotheos Timotheou (3 parks) | 3 | 35.0 | Pending — 50% | 31 Jan 2027* | Feb 2027 if signed |
| Lampros Andreadis (2 parks) | 2 | 15.0 | Pending — 50% | 31 Jan 2027* | Feb 2027 if signed |
| Spanercom — Anarita (2 parks) | 2 | 40.0 | High — 85% | 31 Jan 2027* | Feb 2027 if signed |
| Aeolian Dynamics (standalone, Larnaca) | 1 | 20.06 | High — 80% | On EPC signing | Separate EPC + LTSA |
| Esperia pipeline Batch 2 (2026–2027) | 4 | 75.0 | Pipeline | 30 Jun 2027 | Outside this plan's window |

*Batch 1 Extension shares Batch 1's production/CIF/PAC schedule per portfolio-data.ts. Aeolian is a separate standalone client with its own EPC and LTSA — not part of the group order. Source: lib/portfolio-data.ts BATCHES / GROUPS / AEOLIAN (SSOT, dated 29 Jul–30 Jun 2026).

Base case for this plan uses Galascope only (30 MWh confirmed). The Timotheos/Lampros/Spanercom extension (+90 MWh) is treated as upside — if it signs on the same timeline, O&M revenue from Feb 2027 roughly quadruples (see §7) and the case for the 5th–6th field engineer (§4.3) becomes immediate rather than conditional.

2.2  PV O&M — target segment: C&I + residential ≥20kWp only

Per direction from Dr. Sybaris and Mr. Shapiro, PV O&M sales/marketing effort in this plan is restricted to commercial & industrial sites (any size) and residential systems of 20 kWp or larger. Small residential rooftop (typically 3–10 kWp) is excluded — it is served by the separate Deye net-billing kit / 7SUN distribution motion, not by the O&M division, because per-unit O&M economics do not support it.

| Segment | Est. Prospects | Avg. Deal Size (O&M/yr) | Pain Point |
| --- | --- | --- | --- |
| C&I >100 kWp (factories, cold storage, hotels) | ~300–500 | €5,000–€25,000 | DSO compliance + high electricity bills |
| C&I 20–100 kWp (SMEs, farms) | ~200–300 | €1,500–€5,000 | No in-house O&M capability |
| Residential ≥20 kWp (large villas/estates) | ~50–150 | €1,000–€3,500 | Net billing transition, warranty admin |
| Existing contract — Spanercom (Anarita, 2×5 MW) | 1 (signed) | €56,400/yr | Baseline recurring revenue |

Prospect counts and pain points from lighthief-cyprus-sales-growth-plan.md Tier 2 (Mar 2026), scoped down to the ≥20kWp threshold. Package pricing (ECO ~€4,200/MW, SILVER ~€9,500/MW, GOLD ~€11,300/MW) per pv-om/README.md.

3. Marketing Plan — 12 Months

Two parallel workstreams, both funded from the same budget line, phased to ramp with headcount (§4) so leads are not generated faster than the team can service them.

3.1  Workstream A — BESS retrofit / LTSA upsell (existing playbook)

Audience: PV park owners already suffering curtailment (47% in 2025) and CERA BESS licensees (33 entities, 1,000+ MW, almost none deployed) — reuses Campaigns 1–3 from the existing Google Ads playbook.

Channel mix: Google Search (brand + curtailment-recovery + BESS EPC), LinkedIn for CERA licensees/investors, monthly “Curtailment Recovery” seminar.

Goal: keep the post-Galascope pipeline fed so the field team built for this plan has follow-on work beyond the confirmed 30 MWh base case.

3.2  Workstream B — C&I + residential ≥20kWp PV O&M (new)

Audience: the ~500–800 C&I sites and ~50–150 large-residential systems identified in §2.2. Negative-keyword list must retain the block on small residential ("home solar panels", "rooftop solar", "solar panel cost") to avoid diluting spend into the excluded segment.

Channel mix: targeted Google Search (“DSO Category C compliance”, “PV O&M Cyprus”, “commercial solar maintenance”), direct outreach to top 50 electricity consumers per district, energy-auditor referral partnerships (per sales-growth-plan §3.2).

Entry offer: free energy audit / free O&M cost review for any site >20kWp, converting to an ECO/SILVER/GOLD or custom O&M contract.

3.3  Budget phasing

| Period | Monthly Budget | Workstream A (BESS) | Workstream B (PV O&M C&I/≥20kWp) |
| --- | --- | --- | --- |
| Sep–Dec 2026 (Phase 1) | €5,000/mo | €3,000/mo | €2,000/mo |
| Jan–Aug 2027 (Phase 2) | €8,000/mo | €4,500/mo | €3,500/mo |
| 12-month total | ≈€84,000 | ≈€48,000 | ≈€36,000 |

Budget levels match the existing digital playbook (marketing/solinvest-marketing-strategy.html Phase 1 €4,650/mo → Phase 2 €8,100/mo, rounded), split roughly 60/40 between the two workstreams. Phase 2 begins in January 2027 once the O&M back-office coordinator (§4.3) can process the extra lead volume.

3.4  12-month marketing KPIs

| KPI | Target | Owner |
| --- | --- | --- |
| New qualified O&M leads (both workstreams) | 40+ over 12 mo | Lead Coordinator |
| C&I/≥20kWp O&M proposals issued | 12+ | Sales Exec (new hire, §4.3) |
| C&I/≥20kWp O&M contracts signed | 3 | BDM + Sales Exec |
| Curtailment-recovery seminars hosted | 3 | BDM + Director |
| CERA licensee database maintained / recontacted quarterly | 33 entities | BDM |

4. Staffing Plan & Organisational Growth

4.1  Current team (as at 1 September 2026)

| Name | Role | Monthly Gross | Type |
| --- | --- | --- | --- |
| Alexander Papacosta | Cyprus Director | €5,000* | Employee |
| Costas Hadjikyriacou | BESS Division Lead (ETEK licensed) | €3,000 | Employee |
| Andreas Christoforou | Business Development & Technical Sales | €1,000 + 18% commission | Employee |
| Zinovia Efesopoulou | Sales Executive & Lead Intake Coordinator | €1,400 | Employee |
| Cihat Ertugrul (“Jihat”) | Field Engineer — Civil Works & O&M | €1,400 | Employee |

*Alexander Papacosta at €5,000 gross per Shapiro DD pack MD terms (uplift from €2,000 net on Galascope EPC signing). Source: team/team-data.ts (SSOT) and preliminary-financials-2025-2026.md §6. Christos Nicolaou (Back Office) is terminated and excluded. Team-data.ts shows Andreas at €1,000+18% commission; team/README.md shows €2,500 flat — reconcile with Timkas before finalising payroll (§5).

4.2  Growth hires — timeline (base case: Galascope only)

| Month | Role Added | Fully Loaded Cost | Trigger |  |
| --- | --- | --- | --- | --- |
| Oct 2026 | 2 × BESS Field Engineer | €4,500/mo each | Ahead of Galascope CIF (15 Sep 2026) — install/commissioning support |  |
| Nov 2026 | 1 × PV O&M Field Technician | €1,600/mo | C&I/≥20kWp workstream (§3.2) begins generating site visits |  |
| Jan 2027 | 1 × Sales Executive — C&I/PV O&M | €1,400/mo + commission | Phase 2 marketing (§3.3) needs dedicated proposal capacity |  |
| Feb 2027 | 1 × O&M Back-Office / CMMS Coordinator | €2,000/mo | Ahead of Galascope PAC (31 Jan 2027) — work orders, client reporting |  |

Headcount grows from 5 (Sep 2026) to 9 (Feb 2027) — kept one step behind confirmed demand, not ahead of it, consistent with the opex-plan-2026.md “scale when triggered” principle.

4.3  Conditional hire — upside case only

If Timotheos Timotheou, Lampros Andreadis and/or Spanercom (Anarita) sign their EPCs on the Batch 1 Extension timeline (§2.1), a 5th field engineer (€4,500/mo fully loaded) should be added in March 2027 to keep the 2-engineer-per-HV-visit safety rule (per opex-plan-2026.md §2.4) intact at the higher MWh count. This hire is NOT included in the base-case payroll or cashflow in §5–§7; it is a trigger-based decision for Dr. Sybaris and Mr. Shapiro once any of those three EPCs is signed.

4.4  Steady-state O&M staffing benchmark (for context beyond this plan)

For reference, the SSOT full-portfolio O&M staffing model (OM_OPEX, 486.5 MWh) assumes 6 field engineers + 1 driver/logistics + 1 back-office + 0.5 FTE O&M manager, total personnel cost €401,400/yr. This plan's 9-person team at the end of the 12-month period (§4.2) is appropriately sized for the 30–120 MWh in this plan's window — not the full 486.5 MWh group-order portfolio, which is a multi-year build-out.

5. Payroll

Employer cost = gross salary × 1.154 (Cyprus 2026 statutory burden: 12.5% social insurance/funds + 2.9% GeSY = 15.4% total employer burden, per CYPRUS_TAX in lib/portfolio-data.ts). Commission (Andreas, and any new Sales Executive) is excluded from the base payroll run-rate below and paid on collection per the Unified Sales Commission Structure (LCY-COM-001).

| Month | Headcount | New This Month | Base Payroll (gross) | Employer Cost (+15.4%) |
| --- | --- | --- | --- | --- |
| Sep 2026 | 5 | — (baseline) | €11,800 | €13,619 |
| Oct 2026 | 7 | +2 BESS Field Engineers | €20,800 | €24,003 |
| Nov 2026 | 8 | +1 PV O&M Field Technician | €22,400 | €25,850 |
| Dec 2026 | 8 | — | €22,400 | €25,850 |
| Jan 2027 | 9 | +1 Sales Executive (C&I/PV O&M) | €23,800 | €27,466 |
| Feb 2027 | 10 | +1 O&M Back-Office Coordinator | €25,800 | €29,774 |
| Mar–Aug 2027 (each month) | 10 | — | €25,800 | €29,774 |

Base payroll gross for Sep 2026 = €11,800 excl. Andreas commission (Alex €5,000 + Costas €3,000 + Andreas €1,000 + Zinovia €1,400 + Jihat €1,400). Field engineer cost of €4,500/mo fully loaded already includes accommodation share and statutory burden per opex-plan-2026.md §2.2 — shown gross-equivalent above for table consistency.

6. Office & Warehouse (Premises)

6.1  Current office

28 October Ave 249, Lophitis Business Center 1, Office 201, 3035 Limassol. Current run-rate €1,500/month (per financial/ebitda-forecast-2026.md SG&A allocation, €27K over 18 months). Note: preliminary-financials §3.4 records a separate director-funded claim of €7,000/month since March 2025 for “office rent” — this discrepancy should be reconciled with Timkas before the office budget line below is finalised.

6.2  Decision point — new/expanded premises

A commercial rental due-diligence pack was prepared 17 July 2026 for a new/larger premises search (lighthief-cyprus/rental-due-diligence-response.md). The current office was sized for a 5–person team; this plan grows headcount to 9–10 by February 2027 (§4.2), which the current office cannot comfortably absorb alongside client meetings and O&M back-office work.

Recommendation: decide by end of Q4 2026 (Nov–Dec) whether to renew/extend the current office or move.

Budget range if upsized: €2,500–€3,500/month, effective January 2027, to align with the O&M back-office coordinator start date.

Guarantee options already scoped: Lighthief International Ltd comfort letter/guarantee, or director personal guarantee — both discussed in the July 2026 DD pack given the company's 1 July 2025 incorporation date.

6.3  Warehouse (Ypsonas)

€8,000/month gross, 50% co-funded by 7SUN → €4,000/month net Lighthief cost, plus a one-off €24,000 (2 deposits + 1 month advance) on signing. Activated from October 2026 to align with Galascope CIF (15 Sep 2026) and the 2 new field engineers' tooling/logistics needs. If the €24,000 deposit was already paid under the original March 2026 warehouse proposal, remove it from the October one-off costs in §7.

7. 12-Month Cashflow (Base Case — Galascope Only)

Base case assumes only the confirmed Galascope 1+2 batch (30 MWh) reaches PAC in the plan window. The Timotheos/Lampros/Spanercom extension is shown as an upside overlay in §7.3 — it is not included in the totals below.

| Month | OPEX | PV O&M Rev. | BESS O&M Rev. | Net Cashflow | Cumulative |
| --- | --- | --- | --- | --- | --- |
| Sep 2026 | €20,600 | €4,700 | — | −€15,900 | −€15,900 |
| Oct 2026 | €77,070 | €4,700 | — | −€72,370 | −€88,270 |
| Nov 2026 | €38,920 | €5,950 | — | −€32,970 | −€121,240 |
| Dec 2026 | €38,920 | €5,950 | — | −€32,970 | −€154,210 |
| Jan 2027 | €43,520 | €5,950 | — | −€37,570 | −€191,780 |
| Feb 2027 | €47,120 | €7,200 | €4,350 | −€35,570 | −€227,350 |
| Mar 2027 | €47,120 | €7,200 | €4,350 | −€35,570 | −€262,920 |
| Apr 2027 | €47,120 | €8,450 | €4,350 | −€34,320 | −€297,240 |
| May 2027 | €47,120 | €8,450 | €4,350 | −€34,320 | −€331,560 |
| Jun 2027 | €47,120 | €8,450 | €4,350 | −€34,320 | −€365,880 |
| Jul 2027 | €47,120 | €8,450 | €4,350 | −€34,320 | −€400,200 |
| Aug 2027 | €47,120 | €8,450 | €4,350 | −€34,320 | −€434,520 |
| 12-Month Total | €548,870 | €83,900 | €30,450 | −€434,520 | −€434,520 |

OPEX = payroll (employer cost, §5) + marketing (§3.3) + office (§6.1) + warehouse (§6.3) + fleet (2 vans from Oct26, €1,235/mo each) + one-off tools/training/warehouse-deposit (€40,000 in Oct26) + SCADA/IT/insurance/consumables (scaled down from OM_OPEX operations bucket). PV O&M revenue = existing Spanercom (€4,700/mo) + 3 new contracts phased in Nov26/Jan27/Apr27 at ≈€15,000/yr each (§2.2). BESS O&M revenue = 30 MWh × €1,740/MWh/yr (LTSA Tier C) from Feb 2027 (post-PAC).

7.1  Funding requirement

The base case shows a 12-month net cash requirement of approximately −€434,520. This is expected and is the standard shape of an O&M ramp-up: the field team, warehouse and marketing spend all start before the first park reaches PAC.

| Available EPC margin to cover this plan | Amount |
| --- | --- |
| Galascope 1+2 EPC margin (confirmed) | €230,722 |
| Timotheos + Lampros + Spanercom EPC margin (if all sign) | €927,583 |
| Total available EPC margin cover | up to €1,158,305 |

Source: lib/portfolio-data.ts BATCHES[0].margin and BATCHES[1].margin. Even the base-case funding requirement (≈€435K) is fully covered by the Galascope EPC margin alone once combined with normal trading cashflow — this plan does not require new equity beyond what Dr. Sybaris and Mr. Shapiro have already committed to the group.

7.2  Sensitivity — upside case (Extension signs on schedule)

If Timotheos, Lampros and Spanercom all sign and reach PAC on the same 31 Jan 2027 date, BESS O&M revenue from Feb 2027 rises from €4,350/mo to €17,400/mo (120 MWh total × €1,740/MWh/yr ÷ 12), adding ≈€78,300 of extra revenue across Feb–Aug 2027 (7 months) — before accounting for the additional field engineer in §4.3 (€5,196/mo employer cost from March 2027, ≈€31,200 over 6 months). Net effect: the upside case improves the 12-month net position by roughly €47,000 versus the base case, while also being the trigger that converts €927,583 of Extension EPC margin into contracted revenue.

8. Key Assumptions & Risks

| Risk / Assumption | Likelihood | Mitigation |
| --- | --- | --- |
| Galascope PAC slips beyond 31 Jan 2027 | Medium | Field team already deployed for commissioning support — no idle cost; O&M revenue start date shifts, not team size. |
| Timotheos/Lampros/Spanercom do not sign in this window | Medium | Base case already excludes them — no plan disruption. 5th field engineer (§4.3) stays unhired. |
| C&I/≥20kWp PV O&M pipeline slower than 3 contracts/yr | Medium | Sales Executive hire (Jan27) timed after first market signal (Nov–Dec26 leads), not before. |
| Office rent discrepancy (€1,500 vs €7,000/mo claim) unresolved | High — needs action | Reconcile with Timkas/accountant before Q4 2026 premises decision (§6.2). |
| Andreas Christoforou pay rate discrepancy (team-data.ts vs README) | Medium | Confirm actual contracted rate before finalising §5 payroll run-rate. |
| Warehouse €24,000 deposit may already be paid (Mar 2026 proposal) | Medium | Confirm with accountant; if paid, remove from Oct26 one-off cost in §7. |
| Marketing spend generates leads faster than 9-person team can service | Low | Phase 2 budget increase (§3.3) deliberately timed after back-office coordinator hire (Feb27). |

9. Quarterly Milestones & Decision Calendar

| Quarter | Milestones | Decision Needed From Sybaris/Shapiro |
| --- | --- | --- |
| Q1 (Sep–Nov 2026) | Galascope CIF (15 Sep); 2 field engineers + warehouse activated; PV O&M field technician hired; Phase 1 marketing live. | Confirm office renewal vs. new premises search timeline. |
| Q2 (Dec 2026–Feb 2027) | Galascope PAC target (31 Jan); Sales Exec + O&M Back-Office Coordinator hired; Phase 2 marketing begins; BESS O&M billing starts. | Go/no-go on office upsize (§6.2); review Timotheos/Lampros/Spanercom signing status — trigger 5th engineer if any sign. |
| Q3 (Mar–May 2027) | First 2 of 3 new PV O&M contracts targeted signed; 90-day review of C&I/≥20kWp campaign conversion rate. | Approve/adjust marketing budget split (§3.3) based on actual lead quality. |
| Q4 (Jun–Aug 2027) | 3rd PV O&M contract signed; full-year review vs. plan; scoping for Year 2 (steady-state OM_OPEX model, §4.4). | Sign off Year 2 plan; decide on scaling beyond 10-person team. |

Approval

This plan is submitted for review and sign-off by:

| Dr. Arkadiusz Sybaris Signature: ___________________________ Name: Dr. Arkadiusz Sybaris Title: Founder & CEO / Ultimate Beneficial Owner, Lighthief Group Date: ___________________________ | Michael Shapiro Signature: ___________________________ Name: Michael Shapiro Title: Reviewing Principal Date: ___________________________ |
| --- | --- |

Lighthief Cyprus Ltd · HE 477423 · solarfarms.cy

28 October Ave 249, Lophitis Business Center 1, Office 201, 3035 Limassol, Cyprus · +357 77 77 00 50 · office@lighthief.com