CORPORATE PERFORMANCE GUARANTEE

T.P. Aeolian Dynamics Ltd — Draft for client review

DRAFT FOR CLIENT REVIEW — Not valid until signed and sealed by Linyang. This is a 5% corporate performance guarantee from the manufacturer — a direct corporate obligation, not a bank guarantee; the bank instruments are the separate Advance Payment Guarantees.

Place and date:  [●]

Reference No.:  [●]

Beneficiary:  T.P. Aeolian Dynamics Ltd (HE 168239), Karaiskaki 13, 3032 Limassol, Cyprus, and/or its project-finance security agent (“Beneficiary”)

Guarantor:  Jiangsu Linyang Energy Storage Technology Co., Ltd (“Guarantor” / “Linyang”)

CORPORATE PERFORMANCE GUARANTEE

(1)  Background. The Beneficiary and the Guarantor have entered into the Sales Contract for supply of BESS equipment for the Agia Anna Wind Farm Hybrid (6.68 MW / 20.06 MWh), Agia Anna Wind Farm, Larnaca, Cyprus. The Component A (equipment) price is approximately EUR [●].

(2)  Guarantee amount. The Guarantor irrevocably undertakes to pay the Beneficiary any sum or sums not exceeding in the aggregate EUR [●] (five percent (5%) of the Component A equipment price) (“Guaranteed Amount”).

(3)  Nature. A direct corporate obligation of the Guarantor — not a bank guarantee, letter of credit, or URDG 758 demand guarantee.

(4)  Purpose. Security for the Guarantor's performance: (a) delivery of conforming equipment CIF Limassol; (b) defects in materials and workmanship during the Defects Liability Period; (c) related OEM obligations under the supply terms.

(5)  Issuance. Delivered no later than one (1) month before first shipment, signed by an authorised officer with company seal.

(6)  Validity. From execution until the end of the Defects Liability Period, being three (3) months after PAC. Actual dates set by the confirmed Delivery Schedule; no fixed calendar date applies at signing.

(7)  Demand. The Beneficiary may demand after written notice of default and a thirty (30) day cure period (immediately on insolvency); payment within thirty (30) days.

(8)  Backing. Supported by the Guarantor's warranty reserve and product liability insurance of EUR 5,000,000 per occurrence (AXA).

(9)  Relationship to APG. Separate from, and additional to, the Advance Payment Guarantee. Failure to deliver this guarantee does not reduce the APG requirement.

(10)  Assignment. Aeolian is a direct named Beneficiary. Aeolian may further assign this guarantee to a project-finance lender on written notice (effective immediately on the Distributor's insolvency or cessation of business).

(11)  Governing law. Governed by the laws of the People's Republic of China, with disputes to SHIAC in English, consistent with the OEM Direct Warranty Undertaking.

For and on behalf of Jiangsu Linyang Energy Storage Technology Co., Ltd

Name / Title / Signature / Company seal / Date:  [●]

Lighthief Cyprus Ltd · HE 477423 · office@lighthief.com · +357 99 164 158 · solarfarms.cy